Sprint Review and Retrospective

Emmanuel Addei

Southern New Hampshire University

CS 250: Software Development Lifecycle

Dr. Christopher

April 15, 2026

I am writing this as the Scrum Master for the SNHU Travel project. Our team was picked by ChadaTech to try Scrum before the whole company makes the switch, so what we learned here goes beyond just our team. This is my honest look back at how things went and what I think ChadaTech should know.

# Applying Roles: Everyone Had a Job and It Mattered

I did not fully get why Scrum has set roles until I worked through this project. The Product Owner kept pulling us back whenever we drifted. People kept pitching features that sounded cool but were not what SNHU Travel asked for. The Product Owner would say that is not in the backlog and we would refocus. That is why we built user profiles and destination browsing first instead of wasting a sprint on things the client did not even need yet.

The Scrum Master caught problems before they grew. Two developers were building the same front-end piece at the same time without knowing it. The Scrum Master spotted it at standup and got it sorted fast. Without someone in that role paying attention, that could have dragged on for days. The dev team just picked up tasks that matched their skills and got moving without waiting to be told what to do. That made everything run faster.

# Completing User Stories: Writing for Real People

User stories felt like extra work at first. But they actually helped us make a real decision during development. We could not agree on whether the budget filter should hide expensive results or just push them lower. Going back to the story helped. The traveler wants to find trips they can afford, so hiding the ones they cannot made more sense. The story settled the argument.

We also learned that vague stories cause problems. After the first Sprint Review we had to rewrite several stories because nobody could figure out what finished even meant. Once we added acceptance criteria like loading under two seconds and showing at least five results, everyone knew exactly what they were aiming for.

# Handling Interruptions: When Things Did Not Go as Planned

Partway through the second sprint SNHU Travel came back with something new. They wanted destination recommendations based on past bookings. That was not on our list. My first thought was that we would have to stop and figure out how to squeeze it in right away. But that is not what happened. The Product Owner added it to the backlog, we talked about priority, and since we were too deep into the sprint to change course we pushed it to the next one and kept going.

Nothing broke. The team stayed calm because Scrum already has a way to handle this. If we had been using waterfall somebody would have had to rewrite the whole project plan and work in progress would have stopped. Instead we just kept building.

# Communication: Small Conversations Made a Big Difference

Transparency is one of the main pillars of Scrum and the Daily Scrum is how that actually happens. Three questions every morning, what did I finish, what am I doing today, is anything in my way. A normal update went something like this:

Yesterday I finished the destination browsing UI. Today I am connecting it to the search filter. No blockers right now.

Simple and fast. But the bigger moments were when something was wrong. One morning a developer said:

Yesterday I was testing the travel data API and it keeps giving back wrong results. Today I need help because this is going to hold up the whole search feature.

Two people jumped on it right away and it was fixed the same day. According to Boogaard (2019), shorter feedback loops help teams catch problems faster and lower stress. That standup was a perfect example. These updates worked because they were simple and honest. Just enough for people to know if they needed to step in. That habit is what made us feel like a team that actually worked together instead of just being on the same project.

# Organizational Tools: Keeping Track of Everything

Schwaber and Sutherland (2020) outline four events that happen every sprint: Sprint Planning, the Daily Scrum, the Sprint Review, and the Sprint Retrospective. Sprint Planning set what we were committing to. The Daily Scrum kept us from falling out of sync. The Sprint Review showed the client something real. The Retrospective helped us get better. Together they gave the project a steady rhythm.

The product backlog meant nobody had to guess what came next. The sprint board, like the ones in Jira or Azure Boards, made it easy to see who was moving and who was stuck. After we overloaded ourselves in the first sprint the burndown chart made it obvious. The Retrospective helped us figure out we had been way too optimistic with our estimates and every sprint after that went smoother because of that one honest conversation.

# Evaluating the Scrum-Agile Approach

Scrum was the right call for this project. SNHU Travel stayed involved the whole time instead of handing us a list and waiting months. They saw the app growing every sprint and gave us feedback while we could still act on it. That is why what we built actually matched what they wanted. Teamwork also got better sprint by sprint because the Daily Scrums and Sprint Reviews kept pushing people to talk and help each other.

The hard parts were real though. Not having a full plan from the start felt uncomfortable, especially early on. The four Scrum events add up in time every sprint and estimating story points took a few rounds of getting it wrong before we improved. Even so waterfall would not have worked here. SNHU Travel kept changing what they wanted as the app came together and waterfall would have locked everything in before they even knew what they really needed. As Hamilton (2014) said, continuous improvement means removing what gets in the way of the work, and that is what Scrum kept doing for us. For ChadaTech, this pilot makes a clear case. Most projects here involve clients whose needs shift as the work moves forward. Scrum handles that well.

References

Boogaard, K. (2019, November 7). How to shorten your feedback loops (and reduce your team's stress). DZone. https://dzone.com/articles/how-to-shorten-your-feedback-loops-and-reduce-your

Hamilton, B. (2014, September 24). Top 20 quotes for lean business inspiration. LeadingEdge Group. https://www.leadingedgegroup.com/top-20-quotes-lean-business-inspiration/

Schwaber, K., & Sutherland, J. (2020). The Scrum guide. Scrum.org. https://scrumguides.org/scrum-guide.html